MURIVEST REALTY

Enterprise Software Division

PROJECT CHARTER

Murivest OS

Unified Company Operating System

Version 1.0

April 2026

# Executive Summary

Murivest OS represents a transformative enterprise software initiative designed to unify all Murivest Realty operations under a single, integrated platform. This project charter establishes the formal authorization, scope, objectives, and governance framework for developing a comprehensive company operating system that will serve as the digital backbone of Murivest Realty.

# 1. Project Overview

## 1.1 Project Identification

| Project Name | Murivest OS (Unified Operations & Capital Platform) |
| --- | --- |
| Project Sponsor | Mark Muriithi, Founder & CEO, Murivest Realty Ltd. |
| Project Owner | Murivest Executive Office |
| Project Type | Enterprise Software Platform Development |
| Project Status | Authorized for Development |
| Document Version | 1.0 - April 2026 |

## 1.2 Project Description

Murivest OS is a unified, enterprise-grade software platform designed to centralize all operations, knowledge systems, client management, and financial processes within Murivest Realty. The system integrates:

Sales (CRM & deal pipeline management)

Property & mandate management

Investor relations & capital tracking

Marketing systems & campaign management

Accounting & financial reporting

Operations & workflow automation

Training (Murivest Academy)

Knowledge systems (Executive Capital Suite)

External portals (Investor, Landlord, Tenant)

# 2. Business Objectives

## 2.1 Primary Objectives

Create a Unified Platform: Establish one comprehensive system for all Murivest operations, eliminating fragmented tools and manual processes.

Increase Deal Flow & Conversion: Implement structured CRM with investor matching and pipeline visibility to accelerate deal closure.

Standardize Operations: Tie every process to documented playbooks and enforce execution through software workflows.

Improve Investor Experience: Deploy dedicated investor portal with controlled access to opportunities and portfolio reporting.

Enable Data-Driven Decisions: Provide real-time dashboards across all departments for strategic decision-making.

Scale the Company Efficiently: Reduce reliance on manual processes and individual knowledge through institutional systems.

# 3. Scope of the Project

## 3.1 In Scope

Internal Systems

CRM (Sales + Investor Relations)

Property & Mandate Management

Deal Management System

Marketing & Campaign Management

Accounting & Finance Module

Operations & Workflow Engine

HR & Performance Tracking

Meeting & Task Management

Document Management System

Knowledge & Training

Murivest Executive Capital Suite

Murivest Academy (Training & Certification)

External Portals

Investor Portal

Landlord Portal

Tenant Portal

Integrations

Website (property listings sync)

Email & communication tracking

File/document storage

Analytics dashboards

## 3.2 Out of Scope (Phase 1)

Mobile native applications (web-first initially)

Advanced AI automation (future phase)

External public marketplace features

Third-party brokerage integrations

# 4. Stakeholders

## 4.1 Primary Stakeholders

Mark Muriithi (Founder / Executive)

Murivest Management Team

Sales Team (Relationship Managers)

Investor Relations Team

Operations Team

Finance Team

## 4.2 Secondary Stakeholders

Investors (UHNWI / Institutional)

Property Owners (Landlords)

Tenants

Marketing Team

IT / Development Team

# 5. Success Criteria

Operational Success

100% of deals tracked within system

100% of mandates recorded digitally

All departments using platform daily

Performance Success

Increase in deal conversion rate

Faster response time to investors

Reduced deal cycle duration

Financial Success

Improved revenue tracking accuracy

Accurate commission calculations

Clear visibility of cash flow

Adoption Success

All employees onboarded into system

Training completion via Murivest Academy

Reduced reliance on external tools

# 6. Key Deliverables

Fully functional Murivest OS platform

Admin Command Center with full visibility

CRM & Deal Management System

Property & Mandate Database

Investor / Landlord / Tenant Portals

Accounting & Finance System

Murivest Executive Capital Suite (digital library)

Murivest Academy (training system)

Reporting & Analytics dashboards

Complete documentation & training materials

# 7. Timeline & Phases

Phase 1: Foundation (Months 1-3)

Identity and permissions framework

Admin core functionality

CRM system

Property & mandate module

Website sync

Basic dashboards

Phase 2: Expansion (Months 4-6)

Investor portal

Landlord portal

Marketing campaigns system

Workflow engine

Document management

Phase 3: Institutionalization (Months 7-9)

Accounting system integration

Training academy

Executive Capital Suite

Advanced reporting & BI

# 8. Budget & Resource Allocation

## 8.1 Estimated Cost Categories

Software Development (Frontend + Backend)

UI/UX Design

Infrastructure (Cloud hosting, storage)

Security & compliance setup

Testing & QA

Maintenance & upgrades

## 8.2 Human Resources Required

Software Engineers (Frontend + Backend)

UI/UX Designers

Product Manager

QA/Test Engineers

DevOps Engineer

Security Specialist

# 9. Risks & Mitigation

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Low user adoption | High | Phased rollout with comprehensive training via Murivest Academy |
| System complexity | Medium | Modular architecture with iterative development |
| Data migration challenges | Medium | Progressive migration with validation checkpoints |
| Integration failures | Medium | API-first design with comprehensive testing |

# 10. Approval

This document represents the formal authorization to initiate the Murivest OS project. By approving this charter, the project sponsor confirms the business case, scope, objectives, and resource allocation as outlined herein.

Approved by:

_______________________________

Mark Muriithi

Founder & CEO, Murivest Realty Ltd.

Date: _______________