MURIVEST REALTY

Enterprise Software Division

MIGRATION PLAN

Data Migration Plan

Strategy & Procedures for Data Migration to Murivest OS

Version 1.0

April 2026

# 1. Introduction

## 1.1 Purpose

This document outlines the data migration strategy for transitioning existing data into Murivest OS, ensuring data integrity, minimal downtime, and business continuity.

## 1.2 Migration Scope

Contact data (investors, landlords, tenants, prospects)

Property records and mandates

Deal history and pipeline data

User accounts and permissions

Financial transactions (historical)

Documents and files

# 2. Migration Strategy

## 2.1 Approach

Phased migration approach to minimize risk:

Phase 1: Foundation Data: Users, departments, basic configuration

Phase 2: Master Data: Contacts, companies, properties

Phase 3: Transactional Data: Deals, activities, tasks

Phase 4: Historical Data: Past transactions, archived records

Phase 5: Documents: Files, images, documents

## 2.2 Migration Methods

API Migration: Real-time migration using REST APIs for active systems

Bulk Import: CSV/Excel import for large datasets

Database Migration: Direct database transfer for compatible schemas

Manual Entry: Small datasets or complex records requiring review

# 3. Data Mapping

## 3.1 Contact Data Mapping

| Source Field | Target Field |
| --- | --- |
| Source: Contact Name | Target: first_name, last_name |
| Source: Email | Target: email |
| Source: Phone | Target: phone, mobile |
| Source: Company | Target: company_id (lookup) |
| Source: Type | Target: contact_type (map values) |
| Source: Notes | Target: notes |

## 3.2 Property Data Mapping

| Source Field | Target Field |
| --- | --- |
| Source: Property Name | Target: property_name |
| Source: Address | Target: address fields |
| Source: Type | Target: property_type (map values) |
| Source: Price | Target: asking_price |
| Source: Owner | Target: landlord_id (lookup) |
| Source: Status | Target: status (map values) |

# 4. Migration Process

## 4.1 Pre-Migration Steps

1. Data audit - assess source data quality

2. Data cleansing - fix known issues

3. Backup source systems

4. Prepare migration environment

5. Test migration scripts

## 4.2 Migration Execution

1. Run migration in staging environment

2. Validate migrated data

3. Fix any issues identified

4. Schedule production migration window

5. Execute production migration

6. Validate production data

## 4.3 Post-Migration

1. Verify data completeness

2. Run reconciliation reports

3. Enable user access

4. Decommission old systems

5. Document lessons learned

# 5. Data Validation

## 5.1 Validation Checks

Record count comparison (source vs. target)

Sample data verification

Required field completeness

Relationship integrity checks

Financial reconciliation

## 5.2 Rollback Plan

If critical issues are discovered:

Stop migration process immediately

Preserve source system data

Assess impact and root cause

Fix issues and retry, or

Rollback to source systems if necessary

# 6. Migration Timeline

| Timeline | Activity |
| --- | --- |
| Week 1-2 | Data audit and cleansing |
| Week 3 | Migration script development |
| Week 4 | Staging migration and testing |
| Week 5 | Production migration preparation |
| Week 6 | Production migration execution |
| Week 7 | Validation and go-live support |