MURIVEST REALTY

Enterprise Software Division

ROADMAP

Project Roadmap & Phasing

Development Phases, Milestones & Timeline

Version 1.0

April 2026

# 1. Introduction

## 1.1 Purpose

This document outlines the development roadmap for Murivest OS, including project phases, milestones, deliverables, and timeline for delivering the complete platform.

## 1.2 Development Approach

Murivest OS will be developed using an iterative, phased approach:

Agile development methodology with 2-week sprints

Phased rollout to manage risk and gather feedback

MVP-first approach for core functionality

Continuous integration and deployment

# 2. Phase 1: Foundation (Months 1-3)

## 2.1 Phase 1 Objectives

Establish the core platform infrastructure and essential business functions.

## 2.2 Phase 1 Deliverables

Identity & Access Management: User authentication, roles, permissions

Admin Core: User management, system configuration

CRM Foundation: Contacts, basic deal tracking

Property Module: Property records, basic mandate tracking

Website Sync: Property publishing to public website

Basic Dashboards: Executive and department dashboards

Document Vault: Basic document storage

## 2.3 Phase 1 Milestones

Month 1: Infrastructure setup, IAM complete

Month 2: CRM and Property modules functional

Month 3: Website integration, Phase 1 UAT complete

# 3. Phase 2: Expansion (Months 4-6)

## 3.1 Phase 2 Objectives

Add external portals and enhance internal functionality.

## 3.2 Phase 2 Deliverables

Investor Portal: Full investor portal with opportunities and portfolio

Landlord Portal: Landlord access to property performance

Marketing Module: Campaigns, content calendar, lead tracking

Workflow Engine: Approval workflows and automation

Enhanced Reporting: Advanced dashboards and analytics

Meeting Management: Scheduling and action tracking

## 3.3 Phase 2 Milestones

Month 4: Investor Portal beta launch

Month 5: Landlord Portal and Marketing module complete

Month 6: Workflow engine, Phase 2 UAT complete

# 4. Phase 3: Institutionalization (Months 7-9)

## 4.1 Phase 3 Objectives

Complete the platform with advanced features and knowledge systems.

## 4.2 Phase 3 Deliverables

Finance Module: Full accounting, invoicing, commission management

Tenant Portal: Tenant access to leases and payments

Murivest Academy: Learning management system

Executive Capital Suite: Digital library and knowledge hub

Advanced Analytics: BI warehouse, predictive analytics

Mobile Optimization: Responsive design for all devices

## 4.3 Phase 3 Milestones

Month 7: Finance module and Tenant Portal complete

Month 8: Academy and Executive Capital Suite launched

Month 9: Full platform UAT, production readiness

# 5. Project Timeline Summary

| Timeline | Phase | Key Deliverables |
| --- | --- | --- |
| Month 1-3 | Phase 1: Foundation | Core platform, CRM, Properties |
| Month 4-6 | Phase 2: Expansion | Portals, Marketing, Workflows |
| Month 7-9 | Phase 3: Institutionalization | Finance, Academy, Analytics |

# 6. Resource Requirements

## 6.1 Team Structure

| Role | Count | Commitment |
| --- | --- | --- |
| Product Manager | 1 | Full-time |
| Technical Lead | 1 | Full-time |
| Backend Developers | 3 | Full-time |
| Frontend Developers | 2 | Full-time |
| UI/UX Designer | 1 | Full-time |
| QA Engineer | 2 | Full-time |
| DevOps Engineer | 1 | Full-time |

# 7. Success Criteria

## 7.1 Phase Completion Criteria

All planned features implemented and tested

Code review and security scan passed

UAT completed with stakeholder sign-off

Documentation complete

Performance benchmarks met

## 7.2 Project Success Metrics

User Adoption: > 90% of staff using system daily

System Uptime: > 99.9% availability

User Satisfaction: > 85% satisfaction rating

Performance: < 3 second page load time

# 8. Risk Management

## 8.1 Key Risks

Resource Availability: Mitigation: Cross-train team members

Scope Creep: Mitigation: Strict change control process

Technical Complexity: Mitigation: Proof of concepts, architectural reviews

User Adoption: Mitigation: Early user involvement, training

## 8.2 Contingency Planning

Buffer time built into each phase

Priority-based feature ranking for scope adjustment

Parallel workstreams to minimize dependencies

Regular risk review meetings