MURIVEST REALTY

Enterprise Software Division

DEPLOYMENT

Deployment Plan

Release Management & Deployment Strategy for Murivest OS

Version 1.0

April 2026

# 1. Introduction

## 1.1 Purpose

This document outlines the deployment strategy for Murivest OS, including environment management, release procedures, rollback plans, and operational considerations.

## 1.2 Deployment Principles

Automation: All deployments should be automated to eliminate human error

Reproducibility: Any deployment should be reproducible from version control

Rollback Capability: Every deployment must have a tested rollback procedure

Minimal Downtime: Deploy with zero or minimal service interruption

Monitoring: Comprehensive monitoring before, during, and after deployment

# 2. Environment Strategy

## 2.1 Environment Overview

| Environment | Purpose | Infrastructure | Usage |
| --- | --- | --- | --- |
| Development | Individual developer environments | Local/Docker | Feature development |
| Integration | Shared environment for integration testing | Cloud | PR validation |
| Staging | Production mirror for final validation | Cloud | Pre-release testing |
| Production | Live customer-facing environment | Cloud | Live operations |

## 2.2 Environment Configuration

Each environment maintains separate configuration:

Database connections and credentials

API endpoints and service URLs

Feature flags for gradual rollout

Logging levels and monitoring endpoints

Resource scaling parameters

# 3. Deployment Pipeline

## 3.1 CI/CD Workflow

1. Build: Compile code, run unit tests, create artifacts

2. Security Scan: Static analysis, dependency vulnerability check

3. Integration Test: Deploy to integration environment, run API tests

4. Staging Deploy: Deploy to staging, run full test suite

5. UAT: Business stakeholder validation

6. Production Deploy: Deploy to production with monitoring

7. Smoke Test: Verify critical paths in production

# 4. Deployment Strategies

## 4.1 Blue-Green Deployment

Primary strategy for zero-downtime deployments:

Deploy new version to inactive (green) environment

Run smoke tests against green environment

Switch traffic from blue to green using load balancer

Monitor for issues, keep blue environment available

If issues detected, switch traffic back to blue (instant rollback)

If successful, decommission blue and prepare for next deployment

## 4.2 Rolling Deployment

Alternative strategy for gradual rollout:

Deploy to subset of servers/instances

Monitor metrics and error rates

Gradually increase rollout percentage (10% → 25% → 50% → 100%)

Automatic rollback if error threshold exceeded

# 5. Database Migration Strategy

## 5.1 Migration Principles

Migrations must be backward compatible during deployment

Never delete columns or tables in the same release that stops using them

Use expand-contract pattern for schema changes

All migrations must be reversible where possible

Test migrations against production-like data volumes

## 5.2 Migration Execution

Run migrations before application deployment

Use migration locking to prevent concurrent execution

Log migration execution and timing

Have rollback scripts prepared for each migration

# 6. Release Management

## 6.1 Release Types

| Release Type | Description | Frequency |
| --- | --- | --- |
| Major Release | Significant new features, architectural changes | Quarterly |
| Minor Release | New features, enhancements | Monthly |
| Patch Release | Bug fixes, security patches | As needed |
| Hotfix | Critical production fixes | Emergency |

## 6.2 Release Checklist

□ All features for release completed and tested

□ Release notes prepared and reviewed

□ Database migrations tested in staging

□ Rollback procedure documented and tested

□ Monitoring and alerting configured

□ Communication plan executed (stakeholders notified)

□ Support team briefed on changes

□ Feature flags configured for gradual rollout

# 7. Rollback Procedures

## 7.1 Rollback Triggers

Critical errors affecting core functionality

Performance degradation beyond acceptable thresholds

Security vulnerability discovered

Data integrity issues

## 7.2 Rollback Steps

1. Stop traffic to new version

2. Restore previous application version

3. Rollback database migrations (if applicable)

4. Verify system functionality

5. Communicate status to stakeholders

6. Conduct post-incident review

# 8. Deployment Monitoring

## 8.1 Key Metrics

Error Rate: HTTP 5xx errors as percentage of total requests

Response Time: P50, P95, P99 response times

Throughput: Requests per second

Resource Utilization: CPU, memory, disk usage

Business Metrics: Key transaction completion rates

## 8.2 Alerting Thresholds

| Metric | Threshold |
| --- | --- |
| Error Rate | > 1% for 5 minutes |
| Response Time P95 | > 2 seconds for 5 minutes |
| CPU Usage | > 80% for 10 minutes |
| Memory Usage | > 85% for 10 minutes |